Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 October 2022 |
| --- | --- |
| Team ID | PNT2022TMID12583 |
| Project Name | Exploratory Analysis of Rainfall Data in India for Agriculture |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Basic Form Template | USN-1 | Develop a simple html file with a basic form where users can provide their inputs like they can select their region of interest, wind direction etc. | 5 | High | Vigneshwar, Srivathssan |
| Sprint-1 | Auto Fill Inputs | USN-2 | The input fields must be auto filled If the user is not sure about the values given the region | 6 | High | Vignesh A, Vignesh M |
| Sprint-1 | Basic Flask Server | USN-3 | A basic flask server that has all the necessary routes and integrated with the website | 5 | Medium | Vigneshwar, Srivathssan |
| Sprint- 2 | Model Building and Testing | USN-4 | Construct Machine Learning models trained on the pre-processed dataset and observe their accuracy. Save the Models as .pkl file | 5 | High | Vikneshwar, Srivathssan |
| Sprint- 2 | Design the website and add all required pages | USN-5 | Develop Website with all the required pages | 6 | High | Vignesh A, Vignesh M |
| Sprint - 2 | Add Recommended Features | USN - 6 | Recommend best practises based on the rainfall | 5 | Medium | Vikneshwar, Srivathssan |
| Sprint – 3 | Visualisation | USN – 7 | Add Visualisation for rainfall data across all the states in India | 8 | High | Vignesh A, Vignesh M |
| Sprint - 3 | Auto Update Model | USN -8 | Update the ML model with the updated dataset | 8 |  | Vikneshwar, Srivathssan |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 16 | 8 Days | 24 Oct 2022 | 01 Nov 2022 | 15 | 03 Nov 2022 |
| Sprint-2 | 16 | 8 Days | 02 Nov 2022 | 10 Nov 2022 | 15 | 10 Nov 2022 |
| Sprint-3 | 16 | 8 Days | 11 Nov 2022 | 19 Nov 2022 | 15 | 19 Nov 2022 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

AV = Sprint Duration / Velocity

Av = 16 / 8 = 2